SERVICE 02 · KNOWLEDGE AI

# Intelligent Q&A Chatbot

Trained on your documents — answers questions from your team or customers in seconds.

Up to 60% reduction in repetitive support tickets

01 — WHAT THIS ACTUALLY IS

Every business has documents — HR policies, product guides, FAQs, support manuals, SOPs. And every week, your team or customers ask the same questions that are already answered somewhere in those documents. Someone just has to dig through them and find the answer.

A Q&A chatbot reads all your documents once — every PDF, every Word file, every wiki page — and becomes an expert on all of it. When someone asks a question, it finds the right answer in seconds and responds in plain English.

It only answers from what you have given it, so it never invents information. You can deploy it as a widget on your website, a bot inside Slack, or both.

Every time you update a document, we update the chatbot. It always reflects your latest information.

02 — HOW WE BUILD IT, STEP BY STEP

| 1 | Document collection What we do: We send you a shared folder link and audit everything you upload, telling you if anything is missing or unclear. Your role: You drop your documents into the shared folder — PDFs, Word files, or web page links. Duration: 1–2 days |
| --- | --- |

| 2 | Knowledge base build What we do: We process every document — reading, indexing, and organizing all content into a searchable knowledge base that becomes the chatbot's memory. Your role: Nothing during this phase. We handle it entirely. Duration: 1–2 days |
| --- | --- |

| 3 | Chat interface build What we do: We build the chat window — either a web widget or Slack bot. We set the tone, greeting message, and fallback behavior for unanswerable questions. Your role: A 15-minute review call to approve the look and feel. Duration: 2 days |
| --- | --- |

| 4 | Testing What we do: We run 50+ questions through the chatbot and fix every gap, wrong answer, or unclear response before going live. Your role: You send us the 20 questions your team or customers ask most often. Duration: 2 days |
| --- | --- |

| 5 | Deploy and handover What we do: We deploy to your website or Slack and give you a simple admin panel where you can upload new documents any time. Your role: You paste one embed code on your website — we give exact instructions. Duration: 1 day |
| --- | --- |

03 — WHAT YOU NEED TO GIVE US

- All your documents (PDFs, Word files, or web page links)

- The 20 questions your team or customers ask most often

- Preferred tone — formal or conversational

- Whether you want it on your website, in Slack, or both

04 — WHAT YOU GET AT THE END

- A chatbot trained entirely on your documents

- Web widget embed code ready to paste on any page

- Slack bot (optional)

- Simple admin panel to upload new documents yourself

- A testing report showing accuracy across 50 questions

- Ongoing accuracy monitoring

05 — HOW LONG DOES THIS TAKE

| Week 1 | Week 2 |
| --- | --- |
| · Document collection · Knowledge base build · Interface build | · Testing and fixes · Deployment · Handover session |

06 — TOOLS WE USE, IN PLAIN TERMS

Every tool below is explained in plain English — no technical knowledge required to understand this.

| LangChain | Connects the AI to your documents so it searches them when answering questions. |
| --- | --- |

| OpenAI / Gemini | The AI that understands questions and writes answers in clear plain English. |
| --- | --- |

| Pinecone | The search engine that finds the right part of your documents instantly. |
| --- | --- |

| React / Streamlit | The chat window your users see and type into. |
| --- | --- |

| Slack API | Connects the chatbot to your Slack workspace so your team can use it there. |
| --- | --- |

07 — INVESTMENT

| Custom pricing Tailored to your business | Ongoing support Get in touch for a quote |
| --- | --- |

- Hosting and infrastructure

- Document updates and retraining

- Monthly accuracy monitoring and performance report

No lock-in. You own 100% of everything we build.

Ready to see this running in your business? Book your free 30-minute audit — no commitment required