SERVICE 04 · DATA AI

# Data Pipelines & NL Dashboards

Connects all your data and lets anyone on your team ask it questions in plain English.

4 sec to answer questions that used to take 4 hours

01 — WHAT THIS ACTUALLY IS

Most businesses are sitting on more data than they know what to do with — sales records in one spreadsheet, customer data in the CRM, inventory in another tool, and nobody has a clear picture of what is actually happening.

We connect all your data sources, clean them up, and build you a dashboard where anyone on your team can ask a question in plain English and get an answer. Type what were our top 5 products last month and see a chart. Type how many new customers did we get this quarter and see a number.

No Excel formulas. No SQL. No waiting for a report from someone else.

The dashboard updates automatically every day. You walk in every morning and your business numbers are already there, current, and accurate.

02 — HOW WE BUILD IT, STEP BY STEP

| 1 | Data audit What we do: We map every data source you have — spreadsheets, CRM exports, databases — and assess what is usable, what is messy, and what is missing. Your role: You give us access to your data sources and tell us the decisions you most wish you had better data for. Duration: 2–3 days |
| --- | --- |

| 2 | Pipeline build What we do: We build the data pipeline — a system that pulls from all your sources on a schedule, cleans the data, and loads it into a central database every day automatically. Your role: Nothing during this phase. We work independently. Duration: 4–5 days |
| --- | --- |

| 3 | Dashboard build What we do: We build the dashboard with a natural language input bar, plus your 5 most-used pre-built reports so the answers to your most common questions are one click away. Your role: You tell us the 5 questions you most want answered about your business every week. Duration: 5–6 days |
| --- | --- |

| 4 | Accuracy check What we do: We run every pre-built report against your actual data and test 30+ natural language questions, fixing any that return the wrong answer. Your role: You review 3–5 reports and confirm the numbers match what you expect. Duration: 2 days |
| --- | --- |

| 5 | Training and handover What we do: We run a 45-minute training session showing your team how to use the dashboard, ask questions, and export reports. Your role: You attend the training with whoever will use the dashboard day-to-day. Duration: Half a day |
| --- | --- |

03 — WHAT YOU NEED TO GIVE US

- Access to your data sources (Google Sheets, CRM, database exports, etc.)

- The 5 questions you most want your data to answer every week

- One person to review numbers and confirm accuracy

04 — WHAT YOU GET AT THE END

- A central clean database updated automatically every day

- A natural language dashboard — ask questions, get charts

- 5 pre-built reports for your most important metrics

- A training session for your team

- A data dictionary explaining what every metric means

- 14-day post-launch support included

05 — HOW LONG DOES THIS TAKE

| Week 1 | Week 2 | Week 3 |
| --- | --- | --- |
| · Data audit · Pipeline build | · Dashboard build · NL query setup | · Accuracy testing · Training session · Go live |

06 — TOOLS WE USE, IN PLAIN TERMS

Every tool below is explained in plain English — no technical knowledge required to understand this.

| Airflow / n8n | Moves your data from all sources into one place automatically, on a daily schedule. |
| --- | --- |

| PostgreSQL | The secure database that stores all your clean, organized business data. |
| --- | --- |

| OpenAI | Understands the questions you type and translates them into database queries behind the scenes. |
| --- | --- |

| Streamlit / Metabase | The dashboard your team sees and interacts with every day. |
| --- | --- |

| Python | Cleans and transforms your raw data before it enters the database. |
| --- | --- |

07 — INVESTMENT

| Custom pricing Tailored to your business | Ongoing support Get in touch for a quote |
| --- | --- |

- Daily pipeline monitoring and error handling

- New data source additions

- Dashboard updates and monthly accuracy checks

No lock-in. You own 100% of everything we build.

Ready to see this running in your business? Book your free 30-minute audit — no commitment required